SRIMANTH — MEMBER 5

TEXT-TO-VIDEO (T2V)

FINAL RESEARCH & POC DELIVERABLE PLAN

AI Video Generation Proof-of-Concept

Complete Research, Model Selection, Schema Design,

Mock-Data Plan, Failure Matrix & Implementation Roadmap

Document Status: RESEARCHED / DESIGNED / PLANNED

No experiments executed yet — all results sections marked as TO BE TESTED

Date: October 2026  |  Primary Source: SRIMANTH — TEXT-TO-VIDEO (T2V) WORK DOCUMENT

Author: Srimanth (Member 5)  |  Team: AI Video Generation POC

# 1. Executive Summary

This document is the complete research and planning deliverable for Member 5 (Srimanth) of the AI Video Generation POC. It answers the core question defined in the assignment:

“Can a written description of a video shot be turned into a usable video clip?”

The document strictly follows the responsibilities, mock-data rules, test-case volume, and deliverable checklist specified in the attached “SRIMANTH — TEXT-TO-VIDEO (T2V) WORK DOCUMENT”. No responsibilities belonging to other members (I2V, animation, control, QA, timeline, rendering) have been absorbed.

## 1.1 Scope Boundary (Authoritative)

- Member 5 = Text-to-Video (T2V) only.

- Member 6 = Image-to-Video / Animation / Control.

- This document does not prescribe any particular UI, framework, or architecture beyond what is required for a practical POC.

## 1.2 Primary Recommendation (Engineering)

For the POC, the primary practical T2V path is:

- Primary model: Wan2.2-T2V-A14B (or Wan2.2-TI2V-5B when local consumer-GPU inference is required).

- Primary access method for early validation: API providers (WaveSpeedAI, fal.ai, Replicate) to avoid GPU blocking.

- Local path: Official Wan2.2 repository + Diffusers / ComfyUI when hardware is available.

- Fallback / comparison models: LTX-Video family (speed), CogVideoX-1.5-5B (prompt adherence / longer clips), HunyuanVideo-1.5 (cinematic motion).

This is an engineering recommendation for a student/team POC, not a claim that Wan 2.2 is universally the best T2V model.

## 1.3 Document Status Legend

- RESEARCHED / VERIFIED — facts drawn from official model cards, GitHub, Hugging Face, provider docs.

- DESIGNED / PLANNED — schemas, adapter interface, mock-data plan, test matrices.

- TO BE IMPLEMENTED — code, mock engine, adapter, demo.

- TO BE TESTED — real generation experiments, benchmarks, usability scoring.

- ACTUAL RESULTS — intentionally empty; no fabricated numbers.

# 2. Exact Assignment Understanding

## 2.A What the Assignment Explicitly Requires

From the authoritative Member 5 work document:

- Study the T2V problem and understand exactly what information a T2V process needs.

- Research suitable open-source T2V models/tools and choose one suitable for the POC.

- Define the input: shot description/prompt and any generation settings decided as necessary.

- Produce a video clip when real generation is available.

- Record enough information about each generation to reproduce or explain the result.

- Create a mock-data path so work can be developed and tested even when real generation is unavailable or expensive.

- Test normal, incomplete, difficult, and failure cases.

- Document what works, what fails, and the limitations observed.

- Prepare a small demonstration showing successful and unsuccessful cases.

- Final deliverables: T2V module, input/output definition, prompt/test set, mock-data package, selected real examples, test results, short model/tool document, clear mock-vs-real labels.

## 2.B Recommended Additional Useful Work (Not Required)

- Provider-agnostic adapter layer so model/provider can be swapped without changing the rest of the pipeline.

- Standardized JSON request/response schemas.

- Benchmark template and structured logging.

- Minimal Gradio demo for team review.

- Explicit separation of technical usability vs visual/semantic quality criteria.

## 2.C Still Needs Experimental Testing

- Actual generation quality of Wan2.2-T2V-A14B / TI2V-5B on the planned prompt set.

- API latency, queue behaviour, and cost on chosen providers.

- Local VRAM/speed on available hardware.

- Prompt adherence on incomplete/ambiguous/difficult prompts.

- Usability scoring against the criteria defined in Section 13.

# 3. What is T2V?

Text-to-Video (T2V) starts from a text description of a video shot and produces a short video clip. The description may include subject, action, environment, camera movement, lighting, and visual style.

| Input | Process | Output |
| --- | --- | --- |
| Shot description / prompt | T2V model or method selected by Member 5 | Short video clip (MP4) |
| Optional generation settings | Generation + metadata capture | Generation metadata / test record |

# 4. Open-Source T2V Landscape (Researched)

Investigation focused on models that are genuinely open-weight or have strong open inference paths and are relevant to a student POC in late 2025–2026.

## 4.1 Wan 2.2 Family (Alibaba / Wan-AI)

Official sources: wan.video, GitHub Wan-Video/Wan2.2, Hugging Face Wan-AI.

- License: Apache 2.0 (permissive commercial use).

- Architecture: Mixture-of-Experts (MoE) DiT with two-stage denoising (high-noise expert + low-noise expert). Boundary ratio typically 0.875.

- Key T2V variants:

  - Wan2.2-T2V-A14B — Text-to-Video MoE, ~27B total / 14B active, 480P & 720P, ~5 s clips. Official guidance ~80 GB VRAM (peak ~41 GB @480P, ~60 GB @720P on A100-class). Diffusers & ComfyUI support. Member 5 responsibility.

  - Wan2.2-TI2V-5B — Hybrid T2V+I2V, 5B dense, high-compression Wan2.2-VAE (16×16×4), 720P @24 fps, runs on consumer GPUs (e.g. RTX 4090, peak ~23 GB reported). Practical local option for Member 5.

  - Wan2.2-I2V-A14B — Image-to-Video (belongs primarily to Member 6).

  - Wan2.2-Animate / S2V — Character animation / Speech-to-Video (outside pure T2V scope).

- Typical duration: ~5 s (81 frames at 16 fps for A14B; 24 fps for 5B).

- Seed, guidance scale, resolution, aspect ratio support present in official code.

- Negative prompt / camera control: prompt-driven; no native separate camera API in base T2V.

- LoRA: community Lightning LoRAs (4-step) available; official training support exists.

- Practical for POC: Yes — especially via API or TI2V-5B locally.

## 4.2 LTX-Video / LTX-2.x (Lightricks)

- Strong speed focus; earlier LTX-Video (2B/13B) and later LTX-2 / 2.5 families.

- Real-time or near-real-time generation reported on high-end GPUs.

- Resolutions up to 4K in later variants; native audio in LTX-2.x line.

- License: community license with revenue threshold for some later models (not pure Apache 2.0 for all variants).

- VRAM: distilled/quantized variants accessible on 16–24 GB class cards.

- ComfyUI support excellent.

- Relevance: excellent speed comparison baseline; license constraints must be checked for commercial POC use.

## 4.3 CogVideoX / CogVideoX-1.5 (Zhipu / THUDM / zai-org)

- 2B and 5B parameter variants; CogVideoX-1.5-5B supports up to ~10 s at 1360×768, 16 fps.

- Strong text alignment via expert transformer + 3D full attention.

- Diffusers first-class support; VRAM can be reduced to low single-digit GB with sequential offload (slow).

- License: Apache 2.0 for some checkpoints; check individual model cards.

- Relevance: good longer-clip and prompt-adherence comparison model.

## 4.4 HunyuanVideo / HunyuanVideo-1.5 (Tencent)

- Original ~13B (high VRAM ~45–60 GB); 1.5 series ~8.3B with official floor ~14 GB with offloading.

- Strong cinematic motion reputation.

- License: Tencent Hunyuan Community License (geographic / MAU restrictions apply — EU/UK/KR exclusions reported for some versions).

- Relevance: quality comparison, but license and VRAM must be evaluated carefully for the team.

## 4.5 Open-Sora / Open-Sora 2.0 (HPC-AI Tech)

- Fully open training code + weights; research-oriented.

- Useful for understanding training pipelines; quality historically behind frontier open models.

- Apache / MIT style licensing in recent releases.

## 4.6 Mochi-1 (Genmo)

- ~10B Asymmetric DiT, Apache 2.0.

- Strong motion smoothness; resolution typically ~480p class in base release.

- Good fine-tuning base; higher VRAM for full precision.

## 4.7 Other Notes

Models such as Allegro, Pyramid Flow, Stable Video Diffusion, AnimateDiff exist but are lower priority for a pure short-clip T2V POC focused on quality + practicality in 2026.

# 5. Deep Dive: Wan 2.2 Family (Member 5 Focus)

## 5.1 Variant Ownership

| Variant | Primary Task | Member | Notes |
| --- | --- | --- | --- |
| Wan2.2-T2V-A14B | Text → Video | Member 5 | Core T2V |
| Wan2.2-TI2V-5B | Text/Image → Video | Member 5 (T2V path) | Practical local T2V |
| Wan2.2-I2V-A14B | Image → Video | Member 6 | I2V ownership |
| Wan2.2-Animate | Character animation | Member 6 | Outside pure T2V |
| Wan2.2-S2V | Speech → Video | Outside scope | Audio-driven |

## 5.2 Key Specifications (T2V-A14B)

- Developer: Alibaba / Wan-AI / Tongyi Lab.

- License: Apache 2.0.

- Parameters: ~27B total (two 14B experts); 14B active per step.

- Resolution: 480P and 720P.

- Duration: approximately 5 seconds (official demos and configs centre on ~81 frames).

- FPS: commonly 16 fps in A14B configs; TI2V-5B targets 24 fps.

- Architecture highlights: high-noise expert (layout) + low-noise expert (detail), boundary ≈ 0.875.

- Official inference code: GitHub Wan-Video/Wan2.2.

- Hugging Face: Wan-AI/Wan2.2-T2V-A14B and Diffusers variant.

- ComfyUI: strong community + official-style templates (fp8 scaled experts common).

- VRAM: official single-GPU guidance high (80 GB class for full precision); practical peaks lower with fp8/offload; TI2V-5B far more accessible.

## 5.3 API / Provider Landscape for Wan 2.2

Pricing changes frequently. Values below are indicative from public pages checked around research time; always re-verify before budgeting.

- WaveSpeedAI — early exclusive / strong Wan 2.2 coverage; reported from ~$0.02–$0.05 per video (varies by variant/resolution). REST API, auth via API key.

- fal.ai — Wan 2.2 A14B T2V and I2V endpoints; pricing observed in the order of cents per video-second depending on resolution (e.g. lower at 480p). Key-based auth.

- Replicate — hosts optimised Wan 2.2 T2V/I2V (including “fast” variants). Per-run or hardware-time billing.

- Alibaba Cloud / Model Studio — official cloud path; exact public T2V pricing not always listed in open docs → “Not publicly verified” for some SKUs.

- Hugging Face Inference / other aggregators — availability varies; often via community or partner endpoints.

- Novita and similar — secondary providers; verify current model IDs.

For every provider the adapter must capture: model ID, resolution, duration, seed, generation time, cost (if returned), and error codes.

# 6. Local vs API Comparison

| Dimension | Local (Wan / LTX / CogVideoX) | API (Wan providers etc.) |
| --- | --- | --- |
| Cost | Hardware + electricity; free after setup | Pay-per-generation; free credits sometimes available |
| Hardware | High for A14B; moderate for 5B / distilled | None required on client |
| Setup difficulty | High (weights, CUDA, ComfyUI/Diffusers) | Low (API key + HTTP/SDK) |
| Speed | Depends on GPU; minutes typical | Queue + generation; often faster perceived |
| Control | Full (steps, CFG, LoRA, offload) | Limited to exposed parameters |
| Reproducibility | High with fixed seed + identical stack | Depends on provider seed support |
| Integration | Python / ComfyUI workflows | REST / official SDKs |
| Reliability | Self-managed | Provider SLA + rate limits |
| POC suitability | Essential for final validation | Ideal for early development & demos |

Engineering recommendation for this POC: develop and test primarily against API + mock data; validate a small real set both via API and (if hardware available) local TI2V-5B or A14B.

# 7. Model Selection for the POC

## 7.1 Selected Primary Model

Primary: Wan2.2-T2V-A14B (API path) + Wan2.2-TI2V-5B (local path when needed).

Why it fits the assignment:

- Pure T2V capability matches Member 5 scope.

- Apache 2.0 — clean for academic/commercial POC use.

- Strong community + official code, Diffusers, ComfyUI.

- Documented 480P/720P, ~5 s duration — sufficient for shot-level POC.

- Already investigated in the broader project context.

Limitations:

- A14B VRAM is high for full local runs.

- Duration typically short (~5 s).

- No native audio.

- Prompt engineering still required for camera/motion control.

Alternatives considered: LTX (speed), CogVideoX-1.5 (length/adherence), HunyuanVideo-1.5 (motion). All remain valid comparison baselines.

# 8. T2V Input / Output Specification

## 8.1 Input Schema (JSON)

Example:

{

"request_id": "T2V_REQ_001",

"prompt": "A cyclist rides slowly through a quiet city street at sunrise, soft golden light, gentle camera pan following the rider.",

"negative_prompt": "blurry, distorted, low quality, text, watermark",

"model": "Wan2.2-T2V-A14B",

"provider": "wavespeedai",

"duration_seconds": 5,

"fps": 16,

"resolution": "1280x720",

"aspect_ratio": "16:9",

"seed": 42,

"guidance_scale": [3.0, 4.0],

"num_inference_steps": 40,

"camera_motion": "gentle pan following subject",

"subject_motion": "slow cycling",

"metadata": { "test_id": "T2V_001", "case_type": "normal" }

}

## 8.2 Output Schema (JSON)

{

"request_id": "T2V_REQ_001",

"status": "success",

"video_path": "outputs/real/T2V_REQ_001.mp4",

"video_url": null,

"duration_seconds": 5.06,

"fps": 16,

"resolution": "1280x720",

"model": "Wan2.2-T2V-A14B",

"provider": "wavespeedai",

"seed": 42,

"generation_time_seconds": 87.3,

"cost_usd": 0.05,

"error": null,

"data_type": "REAL",

"metadata": { ... }

}

# 9. T2V Adapter Architecture

Goal: model/provider-independent interface so the rest of the pipeline never hard-codes a specific backend.

Flow:

T2V Request → T2V Adapter Interface → Concrete Adapter (WanAPI / LTX / CogVideoX / Mock) → Normalised T2V Result → MP4 + Metadata

### Required adapter functions

- validate_request(request) → raises or returns structured errors

- generate(request) → T2VResult

- health_check() → provider status

- estimate_cost(request) → optional

- list_capabilities() → supported resolutions, max duration, seed support, etc.

### Python interface sketch

from abc import ABC, abstractmethod

class T2VAdapter(ABC):

@abstractmethod

def generate(self, request: dict) -> dict: ...

@abstractmethod

def validate_request(self, request: dict) -> None: ...

class WanAPIAdapter(T2VAdapter): ...

class MockT2VAdapter(T2VAdapter): ...

class LocalWanAdapter(T2VAdapter): ...

# 10. Mock Data Plan (Follows Assignment Exactly)

## 10.1 Purpose

Mock data is artificial or pre-created test material that behaves like real T2V inputs/outputs but does not require the AI model. It is not presented as AI-generated footage.

## 10.2 Target Volume

Approximately 15–30 test cases as recommended:

- 5–10 simple/normal shot prompts

- 3–5 prompts with multiple visual details

- 3–5 incomplete or ambiguous prompts

- 2–5 difficult or edge-case prompts

- 2–5 failure / invalid-input cases

- A few short MP4 mock outputs covering different durations/resolutions

## 10.3 Folder Structure

mock_data/

prompts/

videos/

metadata/

failure_cases/

test_cases/

## 10.4 Example Test Cases

### Normal / Simple

- T2V_001 — “A cyclist rides slowly through a quiet city street at sunrise.” → expect PASS, mock_001.mp4

- T2V_002 — “A red balloon floats upward against a clear blue sky.” → PASS

- T2V_003 — “Close-up of coffee being poured into a white cup.” → PASS

### Detailed

- T2V_010 — “Cinematic tracking shot of a woman in a yellow raincoat walking through puddles at night, neon reflections, shallow depth of field, 24 mm lens look.”

### Incomplete / Ambiguous

- T2V_020 — “A person moves.” → expect degraded or generic output; still produce file + flag low specificity

- T2V_021 — “Something happens in a place.” → same

### Difficult / Edge

- T2V_030 — Complex multi-action prompt with conflicting camera directions.

- T2V_031 — Extremely long prompt (> model token limit).

### Failure / Invalid

- T2V_F01 — Empty prompt → status=error, error_code=EMPTY_PROMPT

- T2V_F02 — Missing prompt field → VALIDATION_ERROR

- T2V_F03 — duration_seconds = -1 → INVALID_DURATION

- T2V_F04 — Unsupported resolution “8K” → UNSUPPORTED_RESOLUTION

- T2V_F05 — Zero-byte MP4 returned → OUTPUT_INVALID

## 10.5 Generating Real Playable Mock MP4s

Use FFmpeg (preferred) or Pillow + OpenCV. Examples:

ffmpeg -f lavfi -i color=c=blue:s=1280x720:d=5 -vf "drawtext=text='MOCK T2V_001':fontsize=36:x=(w-text_w)/2:y=(h-text_h)/2" -c:v libx264 -pix_fmt yuv420p mock_001.mp4

All mock videos must be real playable H.264 MP4 files, clearly labelled data_type=MOCK.

# 11. Failure Testing Matrix

| Condition | Expected Status | Error / Log | Retry? | Notes |
| --- | --- | --- | --- | --- |
| Empty prompt | error | EMPTY_PROMPT | No | Validate early |
| Missing prompt | error | VALIDATION_ERROR | No | Schema check |
| Invalid duration | error | INVALID_DURATION | No | Range check |
| Invalid FPS | error | INVALID_FPS | No | Allowed set |
| Unsupported resolution | error | UNSUPPORTED_RESOLUTION | No | Capability list |
| Timeout | error | TIMEOUT | Yes (limited) | Configurable |
| API / model failure | error | PROVIDER_ERROR | Yes | Backoff |
| OOM (local) | error | OOM | No / reduce | Log VRAM |
| Corrupted / zero-byte MP4 | error | OUTPUT_INVALID | Yes | Validate file |
| Wrong duration/FPS/res | warn or fail | OUTPUT_MISMATCH | Optional | Policy decision |
| Missing output | error | NO_OUTPUT | Yes | Always log |

# 12. Real T2V Experiments (TO BE EXECUTED)

Approximately 5–10 meaningful experiments. Do not generate hundreds of videos.

- EXP-01 Basic T2V — simple cyclist prompt, default settings, Wan2.2-T2V-A14B via API.

- EXP-02 Detailed cinematic prompt — lighting, lens, camera move.

- EXP-03 Camera movement emphasis — “slow dolly in”.

- EXP-04 Subject movement — walking / running / object interaction.

- EXP-05 Aspect ratio — 16:9 vs 9:16 if supported.

- EXP-06 Duration variation — shortest vs longest practical.

- EXP-07 Seed reproducibility — same seed twice, compare.

- EXP-08 Difficult prompt — multi-clause / conflicting instructions.

- EXP-09 Invalid request — empty prompt (expect clean failure).

- EXP-10 Local TI2V-5B comparison (if hardware available).

For each: record prompt, model, settings, observed duration/resolution/FPS, file size, generation time, cost, qualitative notes on subject presence, action, motion, artifacts. Label all outputs data_type=REAL.

# 13. Benchmark Template

Columns to capture for every real run:

- model, provider, prompt_id, resolution, fps, duration, seed

- queue_time_s, generation_time_s, total_latency_s, cost_usd, file_size_mb

- success (Y/N), prompt_adherence (1–5), motion_quality (1–5), artifacts (notes)

All numeric fields start as “Not yet measured” until experiments are run.

# 14. Usability Criteria

## 14.1 Technical Usability (Must-pass for POC)

- File is a real playable MP4

- Duration within expected range

- Resolution and FPS match request (or documented fallback)

- Metadata / test record present and consistent

## 14.2 Visual / Semantic Quality (Scored)

- Requested subject appears

- Requested action occurs

- Scene broadly matches prompt

- Motion is acceptable (no catastrophic flicker / collapse)

- No catastrophic artifacts (severe distortion, pure noise)

A clip can be technically usable yet low on semantic quality; both dimensions must be reported separately.

# 15. Implementation Roadmap

- Research (this document) — Done for planning purposes.

- Model selection — Wan2.2 primary; document alternatives.

- Schema finalisation — lock input/output JSON.

- Adapter interface + Mock adapter — unit-testable.

- Mock engine + 15–30 test cases + real playable MP4s.

- Validation suite (file existence, playability via ffprobe, duration, resolution).

- Failure tests against the matrix.

- Real Wan 2.2 integration (API first).

- Execute the 5–10 real experiments; fill benchmark table.

- Optional local TI2V-5B path.

- Minimal Gradio or CLI demo.

- Documentation (README, limitations, sources).

- Final presentation package.

Definition of done for each step: artefacts exist in the repository, tests pass or failures are documented, mock vs real clearly labelled.

# 16. Recommended Repository Structure

member5-t2v/

schemas/          # JSON Schema or pydantic models

adapters/          # base + wan_api + mock + local_wan

mock_data/         # prompts, videos, metadata, failure_cases, test_cases

tests/             # unit + integration + failure

benchmarks/        # CSV/JSON results + template

demo/              # Gradio or simple CLI

outputs/           # real/ and mock/ subfolders

docs/              # this research + observations

README.md

requirements.txt

# 17. Final Deliverable Checklist

Matching the assignment:

- Research report (this document)

- Model comparison table

- Model selection rationale

- T2V input schema

- T2V output schema

- Adapter design / interface

- Mock engine plan

- 15–30+ test cases with prompts

- Mock MP4s (real playable)

- Metadata records

- Failure fixtures

- Real T2V outputs (selected)

- Test results (normal + failure)

- Benchmark results

- Demo

- README + limitations

- Source / bibliography list

# 18. Questions the Assignment Requires Me to Answer

- What does the T2V module take as input? → See Section 8.1

- What does it produce as output? → See Section 8.2

- Which open-source option was investigated and selected? → Wan 2.2 (Section 7)

- Why is it suitable for the POC? → Apache 2.0, quality, ecosystem, prior project interest

- What makes a generated clip usable? → Section 14

- What mock data was created? → Plan in Section 10 (to be populated)

- Where did each mock-data type come from? → Synthetic FFmpeg / own prompts / labelled real runs

- Which files are mock and which are real AI outputs? → data_type field + folder separation

- How to test success/failure without GPU? → Mock adapter + validation suite

- What happens on incomplete/difficult prompts? → Experiments EXP-08 + incomplete cases

- What generation information is recorded? → Full output schema + benchmark columns

# 19. Sources & Bibliography

Priority given to official repositories, model cards, and provider documentation. Pricing and secondary claims re-verified at time of research; always re-check live pages.

- Wan-AI / Wan2.2 official: https://github.com/Wan-Video/Wan2.2

- Hugging Face Wan-AI/Wan2.2-T2V-A14B and related cards

- wan.video blog and research pages

- Lightricks LTX-Video / LTX-2 GitHub and Hugging Face

- THUDM / zai-org CogVideoX GitHub and Diffusers docs

- Tencent-Hunyuan HunyuanVideo and HunyuanVideo-1.5 repositories

- Genmo Mochi-1 Hugging Face

- Open-Sora (hpcaitech) GitHub

- Provider pages: fal.ai, WaveSpeedAI, Replicate, Alibaba Cloud documentation

- NVIDIA NeMo / community ComfyUI repackaging notes for VRAM observations

Any claim marked “Not publicly verified” or “Not yet measured” must not be treated as measured fact.

# 20. Closing Statement

This document fully addresses the Member 5 assignment as written. It separates researched facts from designed artefacts and from work that remains to be implemented and tested. No experiment results have been fabricated. The next concrete actions are: (1) implement the mock engine and test cases, (2) wire a Wan 2.2 API adapter, (3) run the small real-experiment set, and (4) package the demonstration with clear mock-versus-real labelling.

Exactly what Srimanth, Member 5, needs to research, build, test, demonstrate and submit is defined by the original work document and operationalised by the sections above.